## Slide 1: Scrum-Agile at ChadaTech: CS250 Final Project
By: Andrew Robert

## Slide 2
Roles on the Scrum-Agile Team
The team worked best when value, facilitation, development, and quality were clearly connected.
Product Owner
Orders the backlog by business value
Clarifies what matters most for the customer
Scrum Master
Facilitates events and removes blockers
Protects focus and supports team effectiveness
Developers
Build the increment and estimate work
Adapt inside the sprint as details become clearer
Course application: In this project, testing responsibilities were visible early instead of being pushed to the end. That matched the course team setup and the Vision Quest lesson that quality improves when testers work closely with the rest of the team.
(Schwaber & Sutherland, 2020; SNHU, n.d.-c)
Notes: [Sources] - Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum: The rules of the game. Scrum Guides. https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf - Southern New Hampshire University. (n.d.-c). CS 250 Vision Quest software case study. https://learn.snhu.edu/content/enforced/2200182-CS-250-12292.202616-1/course_documents/CS%20250%20Vision%20Quest%20Software%20Case%20Study.pdf?isCourseFile=true&ou=2200182 [/Sources]

## Slide 3
How Agile Worked Through the SDLC
The project moved in short cycles instead of one long linear pass.
1. Discover needs
Focus group feedback on destinations, profiles, price, and trip type
2. Build backlog
Turn customer requests into prioritized user stories
3. Plan the sprint
Choose realistic work for the next short cycle
4. Develop + test
Implement features and verify them during the sprint
5. Review + improve
Inspect results, then adjust priorities and process
Agile phases in this course mapped cleanly from discovery to backlog, sprint work, testing, review, and adaptation.
(Schwaber & Sutherland, 2020; SNHU, n.d.-b)
Notes: [Sources] - Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum: The rules of the game. Scrum Guides. https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf - Southern New Hampshire University. (n.d.-b). CS 250 Product Owner and User Focus Group. https://snhu-media.snhu.edu/files/course_repository/undergraduate/cs/cs250/storyline/mod3/story_html5.html [/Sources]

## Slide 4
Agile in Action: The Project Changed, but the Deadline Stayed
This was the clearest example of why Scrum fit the SNHU Travel pilot.
Module 3
Backlog stories focused on destinations, profiles, and price limits.
Module 4
The destination story became a slideshow-style feature with revised tests.
Module 5
The Product Owner shifted the content focus to detox and wellness travel.
Why Scrum helped
The team reused existing work instead of starting over.
The backlog could be reordered around the new market focus.
The same five-week MVP timeline stayed in place.
Short cycles made the scope shift visible and manageable.
Key lesson: reprioritization was easier than rework.
(Schwaber & Sutherland, 2020; SNHU, n.d.-a; SNHU, n.d.-b)
Notes: [Sources] - Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum: The rules of the game. Scrum Guides. https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf - Southern New Hampshire University. (n.d.-a). CS 250 Product Owner and Scrum-agile team. https://snhu-media.snhu.edu/files/course_repository/undergraduate/cs/cs250/storyline/mod5/story_html5.html - Southern New Hampshire University. (n.d.-b). CS 250 Product Owner and User Focus Group. https://snhu-media.snhu.edu/files/course_repository/undergraduate/cs/cs250/storyline/mod3/story_html5.html [/Sources]

## Slide 5
How Waterfall Would Have Changed the Project
The biggest difference is how each approach handles late change.
If the team used Waterfall
What Scrum-Agile allowed instead
More requirements would be fixed earlier.
Testing would likely come later in the process.
A wellness pivot would create more rework and delay risk.
Progress could look good on paper while user value slipped.
The backlog stayed open to reprioritization.
Development and testing stayed inside short cycles.
The team could reuse the structure it had already built.
Progress was tied to smaller finished increments.
Vision Quest warned about an “illusion of progress” when teams started a lot of work but finished very little. Scrum reduced that risk by making priorities and completion visible.
(Iqbal, 2021; SNHU, n.d.-c)
Notes: [Sources] - Atlassian. (2025). Agile vs. waterfall project management methodology. https://www.atlassian.com/agile/project-management/project-management-intro - Southern New Hampshire University. (n.d.-c). CS 250 Vision Quest software case study. https://learn.snhu.edu/content/enforced/2200182-CS-250-12292.202616-1/course_documents/CS%20250%20Vision%20Quest%20Software%20Case%20Study.pdf?isCourseFile=true&ou=2200182 [/Sources]

## Slide 6
When to Choose Agile, Waterfall, or a Hybrid Approach
Leadership should match the method to the project, not force one method onto everything.
Use Agile when...
Requirements may change
Customer feedback matters a lot
An MVP is more useful than one big late release
Use Waterfall when...
Scope is stable and well-defined
Changes are costly or tightly controlled
Heavy approval gates matter more than flexibility
Best call for SNHU Travel
Scrum-Agile fit the project better
The project depended on feedback and reprioritization
Hybrid may still help on more predictable efforts
Gemino et al. (2021) found that hybrid approaches were common and effective, which is why ChadaTech should stay flexible even while favoring Scrum for work like SNHU Travel.
(Gemino et al., 2021; Agile Alliance, 2024)
Notes: [Sources] - Project Management Institute. (2022). Agile, traditional, and hybrid approaches to project success: Is hybrid a poor second choice? https://www.pmi.org/-/media/pmi/documents/public/pdf/publications/pmj/research-summaries/pmj-practitioner-insights_agile-traditional-hybrid-approaches-project-success.pdf - Atlassian. (2025). Agile vs. waterfall project management methodology. https://www.atlassian.com/agile/project-management/project-management-intro - Scrum Alliance. (2025). A simple guide to scrum. https://resources.scrumalliance.org/Article/a-simple-guide-to-scrum [/Sources]

## Slide 7
References
Part 1
Part 2
Agile Alliance. (2024, July 27). Agile and deadlines: How to align Agile delivery with long-term planning. https://agilealliance.org/agile-and-deadlines-how-to-align-agile-delivery-with-long-term-planning/
Gemino, A., Reich, B. H., & Serrador, P. M. (2021). Agile, traditional, and hybrid approaches to project success: Is hybrid a poor second choice? Project Management Journal, 52(2), 161-175. https://www.researchgate.net/publication/347628803_Agile_Traditional_and_Hybrid_Approaches_to_Project_Success_Is_Hybrid_a_Poor_Second_Choice
Iqbal, M. (2021, November 3). What is iterative, incremental delivery? The hunt for the perfect example. Scrum. https://www.scrum.org/resources/blog/what-iterative-incremental-delivery-hunt-perfect-example
Schwaber, K., & Sutherland, J. (2020, November). The Scrum Guide: The definitive guide to Scrum: The rules of the game. Scrum Guides. https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf
Southern New Hampshire University. (n.d.-a). CS 250 Product Owner and Scrum-agile team. https://snhu-media.snhu.edu/files/course_repository/undergraduate/cs/cs250/storyline/mod5/story_html5.html
Southern New Hampshire University. (n.d.-b). CS 250 Product Owner and User Focus Group. https://snhu-media.snhu.edu/files/course_repository/undergraduate/cs/cs250/storyline/mod3/story_html5.html
Southern New Hampshire University. (n.d.-c). CS 250 Vision Quest software case study. https://learn.snhu.edu/content/enforced/2200182-CS-250-12292.202616-1/course_documents/CS%20250%20Vision%20Quest%20Software%20Case%20Study.pdf?isCourseFile=true&ou=2200182
Notes: [Sources] - Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum: The rules of the game. Scrum Guides. https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf - Project Management Institute. (2022). Agile, traditional, and hybrid approaches to project success: Is hybrid a poor second choice? https://www.pmi.org/-/media/pmi/documents/public/pdf/publications/pmj/research-summaries/pmj-practitioner-insights_agile-traditional-hybrid-approaches-project-success.pdf - Scrum Alliance. (2025). A simple guide to scrum. https://resources.scrumalliance.org/Article/a-simple-guide-to-scrum - Atlassian. (2025). Agile vs. waterfall project management methodology. https://www.atlassian.com/agile/project-management/project-management-intro - Southern New Hampshire University. (n.d.-a). CS 250 Product Owner and Scrum-agile team. https://snhu-media.snhu.edu/files/course_repository/undergraduate/cs/cs250/storyline/mod5/story_html5.html - Southern New Hampshire University. (n.d.-b). CS 250 Product Owner and User Focus Group. https://snhu-media.snhu.edu/files/course_repository/undergraduate/cs/cs250/storyline/mod3/story_html5.html - Southern New Hampshire University. (n.d.-c). CS 250 Vision Quest software case study. https://learn.snhu.edu/content/enforced/2200182-CS-250-12292.202616-1/course_documents/CS%20250%20Vision%20Quest%20Software%20Case%20Study.pdf?isCourseFile=true&ou=2200182 [/Sources]