Andrew Robert

Prof. Rangitsch

CS250

12 April 2026

Sprint Review and Retrospective

The SNHU Travel project made ChadaTech’s shift to Scrum-Agile feel practical instead of theoretical. The project began with customer feedback and a five-week goal for a working minimum viable product focused on the highest-value features first. Customers wanted top destinations, profile-based personalization, price limits, and vacation-type choices. Scrum fit this work because the team could move in short cycles, inspect progress often, and adapt when priorities changed. As Schwaber and Sutherland (2020) explain, “The Scrum Team consists of one Scrum Master, one Product Owner, and Developers” (p. 6).

The Scrum roles clearly supported the project. In the agile team charter, Christy was the Product Owner, Ron was the Scrum Master, Nicky was the Developer, and Brian was the Tester, all working toward a first release in five weeks while prioritizing the highest-value backlog items. The Product Owner kept the work tied to user value, the Scrum Master supported collaboration and surfaced blockers, and the developer role judged what was realistic within the sprint. The tester role mattered early because testing stayed tied to the stories instead of being delayed until the end. The Vision Quest case study makes the same point when Bruce Morgan says testing in Agile goes beyond “just testing” and helps build quality into the product early (SNHU, n.d.-c, p. 1).

User stories also moved more naturally through Scrum because the sprint cycle gave the team a steady rhythm. Schwaber and Sutherland (2020) write that “Sprints are the heartbeat of Scrum” (p. 8), and that was true here because the short timebox forced the team to finish realistic pieces of work. The original focus group feedback asked for top destinations, profile-based personalization, and price limits (SNHU, n.d.-b). In Module Three, I turned that feedback into a prioritized backlog with three main stories: setting travel preferences in the profile, viewing a personalized top-destination list, and setting a maximum trip budget. By Module Four, those stories were backed by test cases and revised test cases that showed what completion looked like. The top-destinations story had even shifted from a simple ranked list into a slideshow with images, short descriptions, links, navigation controls, and auto-advance. That made progress easier to verify because a story had to move from backlog item to implemented and tested feature.

Scrum was especially helpful when priorities shifted. The clearest example came in Module Five, when Christy returned from management and announced that the booking tool should now focus on detox and wellness travel. She also made clear that the schedule would stay the same: “Since this is agile, we want to keep to the same dates. I will deprioritize other stories in the Product Backlog so that we can focus on this product” (SNHU, n.d.-a, Slide 8). That change could have broken a waterfall plan. Instead of scrapping the whole project, the team could reuse the structure already built and redirect the content emphasis. The Agile Modeling Figure 1 supports that approach by showing that “work items may be reprioritized or removed at any time,” while each iteration still implements the highest-priority items (Ambler, n.d.).

Communication was one of the strongest reasons the approach worked. The agile team charter template required the team to put the sprint goal first, route feature changes through the Product Owner, and treat work as incomplete until it had been tested. That kept requests from bypassing the backlog and kept testing tied to development. The Daily Scrum reflection reinforced the same idea because short check-ins made blockers visible and kept longer side conversations from taking over. Schwaber and Sutherland (2020) explain that “The purpose of the Sprint Review is to inspect the outcome of the Sprint and determine future adaptations” (p. 10). They also state that “The purpose of the Sprint Retrospective is to plan ways to increase quality and effectiveness” (p. 11). In this project, communication mattered because it led to real adjustments instead of just status updates.

The backlogs, revised test cases, and regular review points gave the project useful structure without making it rigid. The backlog ranked the highest-value stories first, the test cases translated user stories into pass or fail steps, and the updated slideshow requirements showed how implementation details could change without losing the overall product goal. Cobb makes a similar point in the Valpak case study when Stephanie Stewart says, “There is no one-size-fits-all methodology” (Cobb, 2015, p. 312). Cobb also shows how visible boards, dependency reporting, and recurring coordination meetings supported collaboration across teams (pp. 313-315). SNHU Travel was much smaller, but the same principle applied: the tools mattered because they made priorities, progress, and communication easier to see.

Scrum-Agile was definitely the better fit for the SNHU Travel project, but it was not perfect. Its main strengths were flexibility, clearer visibility into progress, and faster response to feedback. The team did not have to wait until the end to discover that priorities had shifted. At the same time, the approach also had some drawbacks during this project. Because the deadline stayed fixed, the team had to make quick decisions about which backlog items to keep, which ones to revise, and which ones to push back, so some scope had to stay limited to protect the MVP. Scrum also depended heavily on frequent communication and quick clarification from the Product Owner, which means any delay in feedback could have slowed progress or caused confusion. That matters because the Vision Quest case study shows what happens when flexibility is attempted inside a traditional model. Cheryl Frederick said Vision Quest’s “best-laid plans were continually being hijacked for short-priority developments,” which led to a situation where the team had “started lots of things but were finishing very little” (SNHU, n.d.-c, p. 1). Linda Ruest described the result as an “illusion of progress” (SNHU, n.d.-c, p. 1). Scrum directly addressed those risks in the SNHU Travel project by forcing work into smaller priorities and making reprioritization visible instead of hidden. Even with the trade-offs of tighter communication demands and reduced scope flexibility under a fixed deadline, Scrum-Agile still fit this project better than a traditional waterfall approach. Gemino et al. (2021) also found that hybrid approaches were common and effective, which suggests that organizations should still match their methods to the situation.

Looking back across Modules Three, Four, and Five, the strongest lesson from the SNHU Travel pilot is that Scrum improved how the team learned while it worked. User feedback became prioritized stories, stories became tested features, and those features could still be redirected when the Product Owner changed the focus. Based on this experience, I would recommend that ChadaTech continue using Scrum-Agile for projects where customer feedback and evolving requirements matter most, while staying open to hybrid methods when a project needs more structure.

References

Ambler, S. W. (n.d.). Agile Requirements Change Management. Agile Modeling. https://agilemodeling.com/essays/changeManagement.htm

Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. Wiley.

Gemino, A., Reich, B. H., & Serrador, P. M. (2021). Agile, traditional, and hybrid approaches to project success: Is hybrid a poor second choice? Project Management Journal, 52(2), 161-175. https://www.researchgate.net/publication/347628803_Agile_Traditional_and_Hybrid_Approaches_to_Project_Success_Is_Hybrid_a_Poor_Second_Choice

Schwaber, K., & Sutherland, J. (2020). The Scrum guide: The definitive guide to Scrum: The rules of the game. Scrum Guides. https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf

Southern New Hampshire University. (n.d.-a). CS 250 Product Owner and Scrum-agile team. https://snhu-media.snhu.edu/files/course_repository/undergraduate/cs/cs250/storyline/mod5/story_html5.html

Southern New Hampshire University. (n.d.-b). CS 250 Product Owner and User Focus Group. https://snhu-media.snhu.edu/files/course_repository/undergraduate/cs/cs250/storyline/mod3/story_html5.html

Southern New Hampshire University. (n.d.-c). CS 250 Vision Quest software case study. https://learn.snhu.edu/content/enforced/2200182-CS-250-12292.202616-1/course_documents/CS%20250%20Vision%20Quest%20Software%20Case%20Study.pdf?isCourseFile=true&ou=2200182